## Project: Fluxa

# Core Engineering Principle

“Simplicity requires discipline.”

Every technical decision should support:

- clarity

- maintainability

- performance

- scalability

- consistency

# Development Priorities Order

1. Standards

2. Architecture

3. Design System

4. Core Experience

5. Features

NOT:

Features first → cleanup later

# Project Implementation Stages

# Stage 1 — Foundation Standards

This is the MOST important phase.

Before:

- screens

- pages

- components

- animations

Define:

- architecture

- naming

- folder structure

- component strategy

- rendering philosophy

- code conventions

This becomes:

the constitution of the project.

# Stage 2 — Design System

Only AFTER standards.

Define:

- spacing system

- typography scale

- motion rules

- color tokens

- glow system

- animation behavior

- accessibility standards

# Stage 3 — Core Technical Prototype

Build:

- aura renderer

- realtime test engine

- motion system

- performance baseline

WITHOUT full UI complexity.

# Stage 4 — App Structure

Then:

- routes

- pages

- settings

- installability

- SEO

- analytics

# Stage 5 — Optimization

Then:

- bundle reduction

- GPU optimization

- memory profiling

- mobile testing

- Lighthouse scoring

# Recommended Engineering Standards

# 1. Architecture Standard

## Recommended Pattern

# Feature-Based Modular Architecture

Instead of:

components/

utils/

hooks/

Use:

features/

aura-renderer/

speed-test/

latency-engine/

pwa/

settings/

This scales MUCH better.

# 2. Component Philosophy

## Rules

Components must be:

- reusable

- isolated

- lightweight

- deterministic

- accessible

# Component Types

ui/          → pure visual components

shared/      → shared business components

features/    → feature-specific components

layouts/     → app layouts

canvas/      → rendering systems

# 3. Naming Standards

## Components

AuraField.tsx

LatencyPulse.tsx

NetworkResonance.tsx

Avoid:

test1.tsx

newWave.tsx

componentFinal.tsx

# 4. Styling Standards

## Rule

Use:

- Tailwind utilities

- CSS variables

- minimal custom CSS

Avoid:

- inline chaos

- random values

- duplicated spacing

# Design Tokens

--color-aura-primary

--color-energy-cyan

--motion-breathing-speed

--radius-soft

# 5. Motion Standards

This is CRITICAL for your app.

Motion should:

- communicate state

- never distract

- remain smooth under low FPS

# Motion Categories

ambient-motion

reactive-motion

feedback-motion

transition-motion

# Performance Rule

Animations MUST:

- degrade gracefully

- support reduced motion

- remain under GPU limits

# 6. Rendering Standards

## Rule

Canvas handles:

- particles

- aura fields

- wave rendering

React handles:

- UI

- state

- controls

- overlays

DO NOT mix responsibilities excessively.

# 7. State Management Standard

## Initial Recommendation

Use:

# Zustand

Why:

- tiny

- simple

- performant

Avoid Redux initially.

# 8. API Standards

## Rules

- typed responses

- predictable structure

- versionable

- minimal payloads

Example:

{

"download": 145,

"upload": 52,

"latency": 12,

"stability": 96

}

# 9. Accessibility Standards

Must support:

- keyboard navigation

- reduced motion

- screen readers

- high contrast

- mobile responsiveness

Minimalist ≠ inaccessible.

# 10. Performance Standards

## Target Metrics

Initial JS < 150KB

LCP < 1.5s

FPS > 55

PWA installable

Lighthouse > 90

# 11. SEO Standards

Use:

- semantic HTML

- metadata strategy

- structured data

- OG images

- performance-first rendering

# 12. Git Standards

## Branching

main

develop

feature/*

fix/*

experiment/*

# Commit Naming

feat:

fix:

refactor:

perf:

motion:

style:

# 13. Documentation Standards

Every major module must contain:

README.md

architecture.md

usage.md

performance-notes.md

# 14. Design-to-Code Philosophy

Your project should primarily use:

code-driven visuals

instead of:

- exported graphics

- heavy assets

- image-based UI

This aligns perfectly with:

- lightweight goals

- scalability

- responsiveness

- motion systems

SVG only when:

- precision is necessary

- performance remains acceptable

# 15. Mobile-First Standards

Design first for:

- thumb reach

- portrait orientation

- weak network conditions

- low battery usage

Desktop becomes enhancement.

# Recommended Folder Structure

src/

│

├── app/

├── features/

├── shared/

├── ui/

├── canvas/

├── hooks/

├── services/

├── store/

├── styles/

├── types/

├── lib/

└── docs/

# MOST IMPORTANT RULE

Before building ANY feature ask:

Does this improve:

- clarity?

- calmness?

- speed?

- trust?

If not:

- simplify

- hide

- or reject it

# Final Engineering Principle

“The architecture should feel as calm as the interface.”

That alignment is what creates exceptional products.